## **Risk Management Report**

**Prioritized Risks**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Rank** | **Risk** | **Probability** | **Loss** | **Risk Exposure** |
| 1 | Time Constraints | 70% | 4 weeks | 2.8 weeks |
| 2 | Inexperience | 65% | 2 weeks | 1.3 weeks |
| 3 | Web Security | 60% | 2 weeks | 1.2 weeks |
| 4 | Resource Allocation  (hosting) | 40% | 1 weeks | 0.4 weeks |
| 5 | Losing Team Members | 5% | 3 weeks | 0.15 weeks |

|  |  |
| --- | --- |
| **Risk** | Risk Response |
| Time Constraints | * Team staying on project plan and communicating when time is constrained for other responsibilities * Identify tools to use to enhance team communication so deadlines are not missed * Create a schedule for deadlines. |
| Inexperience | * Learn necessary techniques for project and communicate with the team. * Team meeting to educate other team members on technologies others may not be as familiar with. * Practice necessary techniques for project |

**Risk Response**